# LUX Marketing v4.1

# Complete Spec + Implementation Details

This document preserves your original product specification and adds step‑by‑step implementation details for each enhancement/integration recommendation using a Strategic + Technical hybrid format. Each item includes Purpose, Tech Stack/APIs, Implementation Steps, Integration Points, and KPIs.

# Part I — Version Upgrade

See prior version: ‘LUX_Marketing_Complete_Specification.docx’. Your entire original notes are preserved there. This v2 adds the implementation blueprint in Part II below.

📰 EMAIL MARKETING
Use Chat GPT 5.0

1. Email
Email Templates & Dynamic Content
• Professionally designed email templates categorized by industry and goal.
• Dynamic content changes based on customer data (name, purchase history, location, segment).
• Email template preview not working.
• Email template copy feature so the template can be editable and original stays the same.
• Insert polls & survey option.
• Insert WooCommerce products into email.

Drag-and-Drop Email Editor
• Intuitive visual builder to design emails without coding.
• Supports layout blocks, images, buttons, and text areas. Design different layouts or select layout templates like headers, footers, and body.
• Select images from Unsplash, generate image with AI, select images from repository.
• Includes reusable drag-and-drop templates for faster campaign creation.

Scheduled Email Sends
• Choose exact send times or let AI optimize delivery for best open rates.
• Supports campaign calendars and recurring sends.

Subject Line Tools
• A/B Testing: Test two subject lines on small audience, send winning version to rest.
• Recommendations: AI suggests high-performing subject line ideas.
• Personalization: Add recipient name, location, or behavior triggers dynamically.

2. AI Copy Generator
• Automatically creates subject lines, headlines, and email body text. Creates social media copy and has a character count max setting. For social media it should auto limit per social media type.
• Adjust tone (friendly, professional, sensual, playful, naughty, etc.) based on campaign type.
• Learns from brand tone and past engagement data. The copy generator should be accessible anywhere in the app copy is needed.

3. Company Option
Create a settings page that has all the inputs needed for this app to operate. This includes:
• APIs
• Tokens
• Usernames and passwords
• Client IDs
• Secrets
• Customer ID
• URLs
• Adjustable settings for multi-company support.

Brand Kit Integration
• Centralized brand assets: logo, fonts, color palette, and style rules.
• Automatically applies brand consistency across emails and social posts.
• Brand kits can be edited and have theme selections like dark/light for logo and font color changes.

4. AI Content Recommendations
• Suggests personalized product or content blocks for each recipient.
• Uses engagement data to recommend optimal send time and subject line.
• When creating a new campaign, AI can suggest full campaign templates to auto-fill the form.

Hashtags:
• PyTrends → find rising search terms.
• OpenAI → convert those into branded hashtags.
• Optional: add RiteTag for real-time reach data.

Workflow:
1. User enters keyword (e.g., “silicone lube”).
2. LUX Hashtag Agent queries: PyTrends → OpenAI → RiteTag → merges results → display top hashtags.
3. User clicks “Add to Campaign” → hashtags stored with social post draft.

5. Polls & Surveys
• Embed single-question polls or surveys inside emails to collect feedback.
• Auto-segment users based on responses for future targeting.
• Save polls and surveys as templates for reuse in emails and posts.

6. Reporting Dashboard & Analytics
• Reach & engagement reports, drill-down by device/location/segment.
• Heat maps, unified analytics for email/social/SMS/ads.
• Identify top content, subject lines, and channels driving revenue.

7. Social Marketing
• Automatic posting to Facebook, Instagram, LinkedIn, etc.
• Upload/auto-generate short-form videos.
• Plan and schedule posts; add image/video URL fields.
• Track impressions, clicks, engagement, and follower growth.

8. Automation
• Automation templates (welcome, cart recovery, product follow-up).
• AI campaign builder generates workflows from prompts.
• Resend to non-openers; triggers for ecommerce events.

9. SMS Marketing
• SMS campaigns, text-to-join, delivery & click tracking.

10. Ads & SEO
• Social Ads Manager (Facebook, Instagram, TikTok, Google).
• SEO recommendations panel with real-time optimization.

11. Events & Commerce
• Event registration forms, payments, and buy buttons in posts.
• Eventbrite, Meetup, TicketTailor, AllEvents integrations.
• JSON-LD schema + ICS/RSS feeds for events.
• Calendar icons with color keys for channels.

12. Campaign Calendar
• Visual timeline to plan campaigns by channel, audience, and cadence.
• Annual/Quarterly/Monthly/Weekly planning tiers.
• LUX Agents integrate calendar triggers and KPI tracking.

13. Campaign Builder
• Wizard interface to design email/SMS/social/ad campaigns.
• Auto-generates content with AI.
• Includes targeting, scheduling, UTM tracking, budget allocation, and AI performance suggestions.

14. Revenue Reporting
• Pulls WooCommerce, Stripe, and ad data to attribute ROI.
• Tracks AOV, conversion rate, repeat purchases, top products, and forecast trends.
• Dashboards: revenue trends, ROI charts, product tables, AI 30-day projections.

15. CRM & Agents
• Contact management, segmentation, engagement tagging.
• AI Lead, Outreach, Insights, and Support Agents manage lifecycle workflows.
• Analytics dashboards show funnel, attribution, LTV, and next-action insights.

16. Keyword Tools
• Google Trends (PyTrends), Google Autocomplete, optional Reddit/YouTube expansions.
• Useful for blog, product, and campaign ideation.

17. Analytics & Reporting
• Unified performance dashboards (GA4, WooCommerce, ad networks).
• Real-time and weekly summary exports for stakeholders.

18. Main Dashboard
• Tile menu: Email, Text, Social, Ads, Campaign, Analytics, Calendar, Automations, Settings, Company.
• Top right bar icons: 🤖 Agents, ⚙️ Settings, 🏢 Company (Use the company icon/logo)

19. Automation Agents
• Ten AI-driven agents across strategy, content, ads, social, CRM, analytics, design, sales, retention, and ops.
• Each agent has deliverables, tools, and frequencies defined.

# Version 4.2

# Part II — Implementation Details for Enhancements & Integrations

## 1) Revenue & Attribution

### UTM Governance + Link Builder

• Purpose: Ensure clean, consistent campaign tracking and prevent broken attribution.

• Tech Stack / APIs: Flask Blueprint `/api/links`; Python validators; Postgres tables `links`, `utm_presets`; optional Link Shortener (Your domain)

• Implementation Steps:

- Create `/api/links/build` (inputs: channel, medium, campaign, source, content, term; preset support).

- Add server-side validation (case, allowed chars, enforce naming schema).

- Persist generated links with checksum + idempotency key; return short link slug.

- Add `/api/links/validate` to lint any URL; surface warnings in UI.

- Auto-append UTMs in Email/SMS/Social/Ads composers; show preview chip.

• Integration Points:

- Campaign Builder (Tracking step), Email/SMS/Social editors, Ads Manager.

- Revenue Reporting joins `orders.utm_campaign` to `links.campaign`.

• KPIs impacted: Attribution accuracy, Revenue per campaign, ROAS

### Multi‑Touch Attribution (Rules + Data‑Driven)

• Purpose: See assisted conversions, not just last-click; better budget allocation.

• Tech Stack / APIs: GA4 server-side tagging (optional), Postgres event log `touches`, dbt models, Metabase/Looker views

• Implementation Steps:

- Log all touches to `touches` (visit, email open/click, ad click, SMS click) with `contact_id`, `session_id`, `utm_*`.

- Implement simple models: first-touch, last-touch, linear, time-decay in SQL/dbt.

- Expose `/api/attribution/model?type=` returning per-campaign credit and confidence.

- Add dashboard comparing models; default to last-touch with toggle.

- Optional: add GA4 Measurement Protocol to mirror server-side events.

• Integration Points:

- Analytics Agent (rollups), Revenue Reporting, Campaign Builder (ROI).

• KPIs impacted: ROAS, Incrementality, Spend efficiency

### LTV / Cohorts / RFM Segmentation

• Purpose: Identify high-value segments for personalization and budget focus.

• Tech Stack / APIs: APScheduler nightly job; Pandas or SQL window functions; tables `cohorts_daily`, `rfm_scores`

• Implementation Steps:

- Nightly job aggregates orders → compute LTV per contact, cohorts by join month.

- Compute RFM (recency/frequency/monetary) quantiles → store `rfm_scores` (1–5 each).

- Expose segments: VIP, hibernating, promising; sync tags to `contacts.tags`.

- UI cards in CRM and Calendar filters; use in Campaign Builder presets.

- Add CSV export for BI.

• Integration Points:

- CRM & Agents (segmentation), Campaign Audience Targeting, Personalization slots.

• KPIs impacted: AOV, Repeat purchase rate, Churn↓

## 2) Deliverability & Inbox Placement

### DMARC/DKIM/SPF Wizard + Warm‑up Monitor

• Purpose: Improve inbox placement and domain reputation.

• Tech Stack / APIs: DNS checks (dnspython), Mail provider API (SendGrid/Brevo/Mailchimp), Cron warm‑up schedule

• Implementation Steps:

- Create `/api/email/deliverability/check?domain=` to validate SPF/DKIM/DMARC/BIMI; return pass/warn/fail.

- Provide DNS record snippets in Settings with copy buttons.

- Warm‑up scheduler: gradually ramp daily sends; throttle per domain.

- Collect bounces/complaints → suppression list; show health score.

- Add preference center links and list-hygiene tools.

• Integration Points:

- Email Agent (send pipeline), Settings/Company page, Reporting (deliverability tab).

• KPIs impacted: Inbox rate, Open rate, Spam complaints↓

### Preference Center

• Purpose: Respect subscriber intent and reduce unsubscribes.

• Tech Stack / APIs: Public page `/preferences/<token>`; table `preferences`; webhooks to update CRM

• Implementation Steps:

- Generate per-contact signed token links in emails.

- Allow topic opt-ins, frequency (daily/weekly/monthly), and channel choices (email/SMS).

- Update `preferences` and sync tags on save; confirm success page.

- Honor preferences in all schedulers/segments; add compliance logs.

- Add API `/api/preferences` for UI management.

• Integration Points:

- Email/SMS Agents (send filters), CRM, Automation Engine.

• KPIs impacted: Unsubscribes↓, Engagement↑

## 3) Personalization & Recommendations

### Product Recommender (Co‑purchase + Embeddings)

• Purpose: Boost AOV with relevant suggestions in emails, site, and SMS.

• Tech Stack / APIs: Pandas co-occurrence matrix; optional embeddings via sentence-transformers; Redis cache

• Implementation Steps:

- Build co-purchase matrix from `order_items` weekly; store top N related products per SKU.

- Optional: compute text/image embeddings for cold-start; blend scores (weighted).

- Expose `/api/recs/products?contact_id=&sku=` for dynamic blocks.

- Insert blocks in Email Editor and on PDP; log impressions/clicks.

- Add AB/holdout to measure lift.

• Integration Points:

- Email Editor dynamic blocks, On-site widgets, SMS recommenders.

• KPIs impacted: AOV, Conversion rate, Revenue/Email

### On‑Site Personalization Slots

• Purpose: Change hero/banners/modules by segment, campaign, or behavior.

• Tech Stack / APIs: Endpoint `/api/personalize/render?slot=`; rules engine; CDN edge cache (optional)

• Implementation Steps:

- Define slots (homepage_hero, sidebar_offer).

- Rules: if VIP → luxury offer; if cart_abandoned → reminder banner.

- Return JSON (image, headline, CTA URL); client renders.

- Cache per segment; purge on rules update.

- Log exposure → tie to attribution.

• Integration Points:

- Web theme, Segmentation engine, Revenue Reporting.

• KPIs impacted: CTR↑, Bounce↓, Revenue/Session

### Multi‑Armed Bandit Subject Lines

• Purpose: Automate exploration/exploitation for subject lines beyond static A/B.

• Tech Stack / APIs: Epsilon‑greedy or Thompson Sampling; table `experiments_subjects`

• Implementation Steps:

- Define variants A/B/C; start with equal traffic.

- Update allocation hourly by opens/clicks using bandit algorithm.

- Stop when confidence threshold met; archive winner as template.

- UI chart: variant allocation over time + lift.

- API: `/api/experiments/subject/bandit` to manage lifecycle.

• Integration Points:

- Email Agent (sending), Analytics Agent (metrics), Template library.

• KPIs impacted: Open rate↑, Time-to-winner↓

## 4) Social & Creator Growth

### Affiliate Deep‑Link Builder + QR + Payouts

• Purpose: Enable clean tracking for affiliates/creators and faster payout ops.

• Tech Stack / APIs: Tables `affiliates`, `affiliate_links`, `payouts`; QR via `qrcode` lib; Stripe Connect/PayPal Payouts

• Implementation Steps:

- Create `/api/affiliates/links` to issue signed deep links with UTMs and coupon sync.

- Render QR for offline/print; log scans/clicks/orders by affiliate.

- Monthly `/api/affiliates/payouts/run?period=` aggregates commissions and creates payouts.

- Provide statements and 1099/K forms (export).

- Webhook listeners for refunds/chargebacks to adjust earnings.

• Integration Points:

- WooCommerce (orders), Revenue Reporting, Finance/Accounting export.

• KPIs impacted: Affiliate revenue↑, Ops time↓

### Influencer CRM

• Purpose: Centralize creator relationships, deliverables, rates, and performance.

• Tech Stack / APIs: Tables `creators`, `creator_contracts`, `creator_posts`; upload proofs; status workflows

• Implementation Steps:

- CRUD endpoints to manage creators, rates, deliverables, and campaign assignments.

- Track posts/links and capture performance (clicks, orders, revenue).

- Generate brief + asset packs; e-sign link (optional).

- Roll-up dashboards by creator and campaign.

- Sync with Affiliate module for shared payouts.

• Integration Points:

- Campaign Builder, Assets repo, Affiliate payouts.

• KPIs impacted: Creator activation↑, CAC↓

### Adult Ad Networks (TrafficJunky, ExoClick)

• Purpose: Unlock scalable compliant paid traffic for adult niche.

• Tech Stack / APIs: Provider adapters: `/api/ads/providers/{exoclick|tj}`; spend sync; creative upload

• Implementation Steps:

- Create provider interface (create/update/pause campaigns, budgets, creatives).

- Store creative compliance metadata (age-gate, flags).

- Pull spend/impressions/clicks daily; join to UTMs for ROAS.

- UI for quick duplication and budget pacing alerts.

- Fallback to CSV export if API limits apply.

• Integration Points:

- Ads Manager, Revenue Reporting (ROAS), Compliance flags.

• KPIs impacted: Scale↑, ROAS

## 5) Compliance, Trust & Safety

### Age/ID Verification

• Purpose: Reduce risk; meet platform/legal requirements for adult content.

• Tech Stack / APIs: Veriff/Yoti/VerifyMyAge SDKs; middleware flag on protected routes; table `age_verifications`

• Implementation Steps:

- Create `/api/ageverify/session` to start a verification and return vendor link.

- On callback, mark user `verified_at` + store token/reference.

- Gate premium/UGC routes by policy; add grace period rules.

- Admin review page for edge cases; export logs.

- Respect data minimization (store references, not documents).

• Integration Points:

- Membership, Creator uploads, Event pages with age ratings.

• KPIs impacted: Compliance pass‑rate, Support load↓

### Content Moderation for UGC

• Purpose: Lower compliance risk with automated scanning of thumbnails/titles.

• Tech Stack / APIs: Sightengine/Hive/Rekognition APIs; async queue; table `moderation_events`

• Implementation Steps:

- On upload, enqueue scan → store labels/scores; block if over threshold.

- Human review queue for borderline cases; feedback loop to tune thresholds.

- Display warnings/compliance badges on assets.

- Webhooks to re-scan if asset updated.

- Audit trail for takedowns.

• Integration Points:

- Assets/CDN, Creator posts, Video Library.

• KPIs impacted: Policy violations↓, Review time↓

### Data Export/Delete (GDPR‑style)

• Purpose: Increase trust and meet data rights requirements.

• Tech Stack / APIs: Endpoints `/api/compliance/export|delete`; job queue; signed links

• Implementation Steps:

- Allow user lookup (email) → compile contacts, orders, events, preferences into ZIP (JSON/CSV).

- Deletion process with soft-delete → hard-delete after retention window.

- Notify downstream providers via webhooks (Mailchimp/Twilio).

- Log requests and outcomes in `compliance_logs`.

- Add admin approvals and safety checks.

• Integration Points:

- CRM, Orders, Messaging providers.

• KPIs impacted: Time-to-fulfill requests, Legal risk↓

## 6) Messaging Expansion

### WhatsApp Business & RCS

• Purpose: Reach users on preferred channels; higher read rates than email.

• Tech Stack / APIs: Twilio Conversations/WhatsApp; Google RCS (where available)

• Implementation Steps:

- Add channel type in messaging schema; reuse SMS flows with template approval (WhatsApp).

- Store opt-ins and templates; handle inbound replies via webhooks.

- Per-channel rate limits and costs tracking.

- Fallback rules (if WA fail → SMS).

- Add reporting per channel.

• Integration Points:

- Messaging Agent, Preference Center, Analytics.

• KPIs impacted: Read rate↑, Response rate↑

### Two‑Way Conversational Inbox + AI Assist

• Purpose: Centralize DMs/SMS/emails and speed up replies with AI.

• Tech Stack / APIs: Unified inbox `/api/messaging/inbox`; classifier (OpenAI) for intents; canned replies

• Implementation Steps:

- Ingest inbound from Twilio, email, social (where APIs permit) into single thread per contact.

- Classify intent (support, sales, billing) → route queues.

- AI suggests replies with stocked macros; human approves.

- SLA timers, assignment, and collision control.

- Report on resolution time and CSAT.

• Integration Points:

- CRM Interactions, Tasks (follow-ups), AI Support Agent.

• KPIs impacted: First-response time↓, CSAT↑

### Web/Mobile Push Notifications

• Purpose: Cheap repeat traffic for drops, restocks, and content releases.

• Tech Stack / APIs: OneSignal or Firebase; service worker on site/app

• Implementation Steps:

- Add subscription prompt with proper timing and benefits messaging.

- Create topics (drops, sales, member news) tied to Preference Center.

- Send via `/api/push/send` with deep links and UTM params.

- Track delivery/clicks and unsubscribes.

- Integrate with Calendar for scheduled pushes.

• Integration Points:

- Calendar, Campaign Builder, Revenue Reporting.

• KPIs impacted: Return sessions↑, CTR↑

## 7) SEO & Content Ops

### Programmatic SEO Pages

• Purpose: Capture long‑tail intent at scale using templates bound to data.

• Tech Stack / APIs: Flask routes + Jinja templates; static pre-render to CDN (optional)

• Implementation Steps:

- Define templates (e.g., ‘Best [product] for [use case]’).

- Populate from keyword DB + product metadata; generate pages nightly.

- Add internal links and FAQ schema; submit sitemap.

- Measure via Search Console API; prune/merge low performers.

- Guard adult-safe terms for ad policies.

• Integration Points:

- Keyword Tools, Product catalog, SEO Panel.

• KPIs impacted: Organic sessions↑, CVR from SEO↑

### Schema Packs & Lighthouse CI

• Purpose: Improve SERP appearance and technical quality.

• Tech Stack / APIs: JSON‑LD for Product/FAQ/Video/Event; GitHub Action for Lighthouse

• Implementation Steps:

- Create helpers to render schema blocks server-side.

- Add JSON-LD to templates and validate via Rich Results test API.

- Add Lighthouse CI in repo; set performance/SEO thresholds.

- Surface warnings in Admin SEO panel.

- Track CTR lift post-schema.

• Integration Points:

- CMS/Theme layer, Events module, Product pages.

• KPIs impacted: CTR↑, Technical SEO score↑

### Content Brief Generator

• Purpose: Speed up content ops with AI briefs tied to real SERP signals.

• Tech Stack / APIs: OpenAI + SERP snapshot (internal or API); templates stored in `briefs`

• Implementation Steps:

- Input keyword → fetch top headings/related questions → AI suggests outline.

- Include internal link targets and anchor text suggestions.

- Export to Google Docs or Markdown; assign to writer with deadline.

- Track publish and outcomes (rank, traffic).

- Feed wins back into AI prompt tuning.

• Integration Points:

- Keyword Tools, Blog CMS, Analytics.

• KPIs impacted: Time-to-publish↓, Rankings↑

## 8) Data Platform & Observability

### CDP Layer (Segment/RudderStack)

• Purpose: Unify events across web, app, email into one schema for analytics and activation.

• Tech Stack / APIs: RudderStack OSS → Postgres; event spec (identify, track, page, screen)

• Implementation Steps:

- Define event dictionary (names, props) matched to LUX objects.

- Install JS and server SDKs; forward to Postgres and GA4 (fan-out).

- Backfill historical events where possible.

- Govern with lint rules and sample payload validator.

- Document destinations and PII policy.

• Integration Points:

- Analytics Agent, Attribution models, Personalization engine.

• KPIs impacted: Data completeness↑, Debug time↓

### Airbyte + dbt

• Purpose: Reliable ELT and analytics transformations for a single source of truth.

• Tech Stack / APIs: Airbyte for connectors (Woo, Ads, Email); dbt for models; Metabase for viz

• Implementation Steps:

- Deploy Airbyte; set connections into Postgres warehouse schema.

- Build dbt models for revenue, attribution, cohorts (version controlled).

- Schedule dbt via cron; tests for uniqueness and non-null fields.

- Expose curated views to dashboards and exports.

- Alert on sync failures.

• Integration Points:

- Revenue Reporting, Attribution, KPI dashboards.

• KPIs impacted: Reporting reliability↑, Manual CSV work↓

### PostHog for Product Analytics

• Purpose: Track in-app behavior and paywall/membership funnels.

• Tech Stack / APIs: PostHog JS; server ingestion for backend events

• Implementation Steps:

- Instrument key actions (signup, view paywall, start checkout, subscribe).

- Define feature flags for experiments.

- Create retention and funnel reports; feed insights to Agents.

- Use recordings (with PII masking) for UX debugging.

- Sync cohorts back to LUX segments.

• Integration Points:

- CRM segments, Calendar targeting, Campaign Builder presets.

• KPIs impacted: Activation↑, Retention↑

## 9) Creator Payouts & Subscriptions

### Stripe Connect / PayPal Payouts

• Purpose: Automate revshare payouts and statements for creators.

• Tech Stack / APIs: Stripe Connect Standard/Express; PayPal Payouts API

• Implementation Steps:

- Link creators to Stripe accounts; store account IDs and terms.

- Aggregate revenue per creator (orders, PPV, subs) net refunds/fees.

- Generate statements; trigger payouts on schedule with approval step.

- Handle failed payouts and retries; notify creators.

- Export tax docs data.

• Integration Points:

- Affiliate/Influencer modules, Orders, Finance ops.

• KPIs impacted: Creator retention↑, Ops time↓

### Membership Tiers & Perks

• Purpose: Recurring revenue with gated benefits and community access.

• Tech Stack / APIs: Woo + PMPro (if WP), or native Subscriptions; Discord role sync

• Implementation Steps:

- Define tiers (bronze/silver/gold) with pricing and benefits.

- Gate content and add early-access flags in Events and Store.

- Sync Discord roles; send onboarding sequences.

- Churn detection → winback automations.

- Cohort revenue charts in Reporting.

• Integration Points:

- Events/Video, CRM, Messaging automations.

• KPIs impacted: MRR↑, Churn↓

### Tip Jar & Pay‑Per‑View

• Purpose: Flexible monetization for creators and premium drops.

• Tech Stack / APIs: Checkout links with price suggestions; expiring signed URLs for video

• Implementation Steps:

- Add PPV product type; generate unique access links (token + expiry).

- Watermark or token‑gate video via CDN headers.

- Track views and revenue; add to creator statements.

- Bundle PPV with membership coupons.

- Abuse protection: per‑IP/device limits.

• Integration Points:

- Video CDN, Orders, Creator payouts.

• KPIs impacted: ARPU↑, Creator earnings↑

## 10) Reliability & Developer Velocity

### Redis Caching + Queue

• Purpose: Speed, resilience, and background job processing.

• Tech Stack / APIs: Redis server; RQ or Celery; Flask integration

• Implementation Steps:

- Install redis-server; create `lux_worker.py` for queue workers.

- Move heavy tasks (email sending, scans, syncs) to background.

- Set retries/backoff and idempotency keys; store results for audit.

- Cache trends/recs endpoints; add TTLs.

- Health page for queue depth and failures.

• Integration Points:

- All agents calling external APIs; Hashtags/Trends; Moderation.

• KPIs impacted: Latency↓, Error recovery↑

### Audit Trail & Structured Logging

• Purpose: Trace actions and speed incident response.

• Tech Stack / APIs: JSON logs (structlog/loguru); table `audit_events`

• Implementation Steps:

- Standardize log schema (level, event, actor, entity, correlation_id).

- Write to file + ship to ELK/OpenSearch (optional).

- Create `/admin/logs` filtered views and alerts for error spikes.

- Log outbound API calls (provider, latency, status).

- Map logs to job IDs for replay.

• Integration Points:

- Ops Agent, Security & Compliance, Support debugging.

• KPIs impacted: MTTR↓, Bug resolution↑

### Plugin SDK for Providers

• Purpose: Speed integration of new social/ad networks and tools.

• Tech Stack / APIs: Python entry points or registry pattern; abstract base classes

• Implementation Steps:

- Define provider interfaces (create/update/pause, report, auth).

- Autodiscover providers from `/providers/*` and load configs.

- Unit tests with fixtures and mock APIs.

- Version providers independently; allow enable/disable per company.

- Docs + example provider template.

• Integration Points:

- Ads Manager, Social Scheduler, Events Publisher.

• KPIs impacted: Time-to-integrate↓, Coverage↑